FunkoDex

Implementation Plan — All Phases

Celtic Heart Steamworks

May 2026 — Project Complete

# Project summary

FunkoDex is a complete Android Kotlin/Jetpack Compose app for managing Funko Pop collections. All 12 implementation phases are complete. The codebase comprises 65 Kotlin source files, 6 test files, and 11 git commits.

| Phase | Name | Status | Scope |
| --- | --- | --- | --- |
| S | Security foundations | COMPLETE | allowBackup=false; EncryptedSharedPreferences for Channel3 key; network_security_config.xml; POST_NOTIFICATIONS permission |
| A | Schema split + core navigation | COMPLETE | catalog:: / funko:: document split; CatalogMapper; 5-tab NavHost; category filter; NotFound name-search; offline UPC queue; ConnectivityObserver |
| B | Scanning + price waterfall | COMPLETE | ScannerScreen (10 ScanState branches); BarcodeAnalyzer; FunkoLookupService waterfall; PriceService 5-tier (retail→eBay→UPCitemdb→Channel3→HobbyDB); eBay RSS XML parser |
| C | Photos + export | COMPLETE | PhotoRepository (camera + gallery, EXIF correction, Couchbase Blob); ImageBlobRepository; CollectionExporter (Excel 4-sheet + CSV); ExportScreen; FileProvider sharing |
| D | Alerts + detail screen | COMPLETE | AlertRepository (+upc field); PriceAlertWorker (@HiltWorker, daily); DetailScreen (2-phase price, AlertBellRow); DetailViewModel; price caching in price:: docs |
| E | Widget + Drive backup | COMPLETE | CollectionWidget (Glance); CollectionWidgetReceiver; DriveBackupWorker (@HiltWorker, daily WiFi); Google Sign-In; SAFE-3 optimisation (COUNT queries in updateWidget) |
| F | Community contributions | COMPLETE | CatalogContribution model; ContributionRepository; GitHubUploadWorker (HMAC-signed); Cloudflare Worker (worker.js, wrangler.toml); community repo scripts |
| OAuth | HobbyDB + eBay authentication | COMPLETE | PKCE flow (PkceHelper, OAuthConfig, OAuthCallbackActivity, OAuthLauncher); Chrome Custom Tabs; token storage in SecureKeyStore; Settings sign-in UI; BroadcastReceiver for live UI updates |
| Refresh | Silent token management | COMPLETE | TokenRefreshManager (per-provider Mutex, 5-min buffer, token rotation); TokenKeeperWorker (@HiltWorker weekly — keeps 18-month refresh tokens alive) |
| Logging | Centralised logging + crash handler | COMPLETE | FunkoDexLogger (async rotating file, 7-day retention, level gate); CrashHandler (installed before all init); LogLevel enum; Settings diagnostics + share log |
| Security | 4 targeted fixes | COMPLETE | SEC-A: install ID to EncryptedSharedPreferences; SEC-B: deep-link funko:: validation; SEC-C: VERBOSE log warning; SEC-D: OkHttp writeTimeout(30s) |
| Optim | Performance optimizations | COMPLETE | SAFE-1: shared OkHttpClient in CatalogRefreshWorker; SAFE-2: AsyncImage placeholders; SAFE-3: COUNT queries in updateWidget; SAFE-5: .buffer(Channel.UNLIMITED) on callbackFlows |

# Current codebase state

## File counts

- 65 Kotlin source files in app/src/main/java/com/funkodex/

- 6 JUnit test files in app/src/test/java/com/funkodex/

- 7 Android resource XML files

- 6 Markdown documentation files (README, CLAUDE, LESSONS_LEARNED, FUTURE, GITHUB_SETUP, launcher-icon/ICON_INSTRUCTIONS)

- 3 Cloudflare Worker files (worker.js, wrangler.toml, README)

- 5 Community repo files (merge-deltas.js, quarterly-rebase.py, validate-schema.js, README, SCHEMA)

## Package structure

com.funkodex/

FunkoDexApp.kt, MainActivity.kt

auth/          OAuthConfig, OAuthCallbackActivity, OAuthLauncher,

PkceHelper, TokenRefreshManager, TokenKeeperWorker

data/backup/   DriveBackupWorker, GitHubUploadWorker

data/db/       FunkoDexDatabase (9 indexes), FunkoMapper

data/export/   CollectionExporter, ExportScreen, ExportViewModel

data/model/    FunkoItem, PriceData, PriceAlert, CategoryPreference,

PendingUpcScan, CatalogContribution

data/preload/  CatalogPreloader, CatalogMapper, CatalogRefreshWorker,

PriceAlertWorker

data/repository/ FunkoRepository, AlertRepository, CategoryPreferenceRepository,

ContributionRepository, ImageBlobRepository, PhotoRepository

di/            AppModule (12 @Provides bindings)

network/       ConnectivityObserver, FunkoLookupService, PriceService

security/      SecureKeyStore, HmacKeyStore

util/          FunkoDexLogger, CrashHandler, LogLevel

ui/            FunkoDexNavHost, help/, screens/ (10 screens), theme/, widget/

## Workers scheduled at startup

| Worker | Type | Frequency | Purpose |
| --- | --- | --- | --- |
| CatalogRefreshWorker | Plain CoroutineWorker | 7 days, KEEP | Kenny Chan + community UPC + HobbyDB vaulted refresh |
| PriceAlertWorker | @HiltWorker | Daily, KEEP | Price check for all wanted items; POST_NOTIFICATIONS guard |
| DriveBackupWorker | @HiltWorker | Daily, UPDATE | Google Drive backup; WiFi only; POST_NOTIFICATIONS guard |
| GitHubUploadWorker | @HiltWorker | Daily, opt-in | Community UPC contributions; HMAC-signed |
| TokenKeeperWorker | @HiltWorker | Weekly, KEEP | Proactive OAuth token refresh; prevents 18-month refresh token expiry |

# Outstanding items (pre-release)

## Required before first build

- Download funko_data.json from Kenny Chan GitHub (see DOWNLOAD_FUNKO_DATA.md in assets/)

- Download Cinzel Decorative Bold TTF from fonts.google.com → app/src/main/res/font/

- Generate launcher icons via Android Studio Image Asset Studio (see launcher-icon/ICON_INSTRUCTIONS.md)

- Gradle sync — all 30 deps resolve automatically from Maven Central

## Required for eBay OAuth

- Register at developer.ebay.com → create app → get RuName

- Replace CLIENT_ID placeholder in auth/OAuthConfig.kt

- Register funkodex://oauth/ebay as accepted redirect URI in eBay developer portal

## Optional infrastructure (community features)

- Deploy Cloudflare Worker (see cloudflare-worker/README.md)

- Create public GitHub repo: celtic-heart-steamworks/funko-upc-community

- Set workerUrl in local.properties

# Future work

See FUTURE.md in the repository root for 25 detailed enhancement items, each with implementation instructions, file references, and effort estimates. All designed to be implementable in a single Claude session.

| Group | Items | Examples |
| --- | --- | --- |
| Authentication | 2 | eBay Browse API tier; re-auth notifications |
| Prices | 3 | Pop Price Guide; price history chart; bulk refresh |
| Collection | 4 | Tablet layout; custom tags; variant detection; restock alerts |
| Platform | 4 | Wear OS; Android Auto; App Actions; quick-scan shortcut |
| Data / Sync | 3 | Dropbox backup; Capella multi-device; CSV import |
| QA | 3 | Mockk tests; instrumented DB tests; Crashlytics |
| UI / UX | 5 | Value chart; haptic scan; share card; dark schedule |
| Security | 3 | Play Integrity; biometric lock; cert pinning |
| Performance | 3 | Coil tuning; query cache; Paging 3 |
| Internationalisation | 1 | strings.xml extraction for multi-language |